BUSINESS ANALYSIS PLAN

Company: ShopSphere – E-Commerce Marketplace

Prepared by: Tanu Panwar

Project: Customer Experience and Seller Growth Enhancement

Project Period: Q4 2026

Document Version: 1.0

TABLE OF CONTENTS

1. EXECUTIVE SUMMARY	1

2. PROJECT SCOPE	2

3. KEY STAKEHOLDERS	4

4. BUSINESS ANALYSIS APPROACH	4

5. BUSINESS ANALYSIS ACTIVITIES	5

6. COMMUNICATION PLAN	7

7. BUSINESS ANALYSIS PACKAGE	8

8. REQUIREMENTS MANAGEMENT	8

9. BUSINESS ANALYSIS TOOLS	9

10. PERFORMANCE METRICS	10

11. RISKS AND MITIGATION	10

12. ASSUMPTIONS	11

13. SUCCESS CRITERIA	11

14. CONCLUSION	12

1. EXECUTIVE SUMMARY

ShopSphere is a B2C e-commerce marketplace that provides customers with products across three major categories: Fashion, Electronics, and Home Décor.

The purpose of this project is to improve the customer shopping experience, increase customer retention, and support seller growth during Q4 2026.

The project aims to achieve:

- 25% improvement in customer retention (from baseline 18% to 22.5%)

- 40% increase in seller onboarding (from baseline 50 to 70 sellers/month)

- Improved checkout experience (reducing cart abandonment below 50%)

- Better seller visibility into sales and inventory

- More personalized product discovery

To support these objectives, the project will analyze and define requirements for three major features:

- Personalized Recommendation Engine

- Express / Saved-Payment Check

- Seller Analytics Dashboard

The Business Analysis Plan defines the scope, stakeholders, analysis activities, communication approach, deliverables, requirements management process, and performance measures for the project.

# 2. PROJECT SCOPE

2.1 Project Objective

The objective is to enhance the ShopSphere customer experience and support sales and seller growth during Q4 2026 by defining requirements for improved personalization, checkout, and seller analytics.

2.2 In-Scope Activities

The following activities are included in the project:

- Requirement gathering for the Personalized Recommendation Engine

- Analysis and documentation of the Express Checkout user flow

- Requirements for the Seller Analytics Dashboard

- Payment gateway integration requirements, including Razorpay and UPI

- Customer journey mapping

- Stakeholder interviews and workshops

- Customer surveys

- Business and functional requirements documentation

- User stories and acceptance criteria

- Process mapping (BPMN)

- Wireframe specifications

- User Acceptance Testing (UAT) requirements

2.3 Out-of-Scope Activities

The following activities are outside the scope of this project:

- Marketing campaign execution

- Warehouse management system development

- Logistics system redesign

- Development of a native mobile application

- Full production implementation beyond the agreed project scope

The project will focus exclusively on the Progressive Web App (PWA) experience.

2.4 Project Constraints

| Constraint | Details |
| --- | --- |
| Budget | ₹15 Lakhs |
| Timeline | 8 Weeks |
| Technology | MERN Stack |
| Application | Progressive Web App (PWA) |
| Payment & Compliance | Razorpay / UPI (RBI Card-on-File Tokenization compliant) |
| Data Privacy | DPDP Act (Digital Personal Data Protection) compliance for recommendation tracking |
| Primary Market | B2C E-commerce |

# 3. KEY STAKEHOLDERS

| Stakeholder | Role | Influence | Engagement |
| --- | --- | --- | --- |
| CEO / Product Owner | Defines business priorities and approves major decisions | High | Weekly meeting |
| Customers | End users of the platform | High | Surveys and UAT |
| Sellers / Vendors | Use ShopSphere to sell products | High | Workshops, interviews, and validation |
| Development Team | Designs and develops the solution | Medium | Daily stand-up |
| Marketing Team | Provides customer and market insights | Medium | Bi-weekly sync |
| Payment Partner | Supports payment integration | Low | Technical documentation review |

# 4. BUSINESS ANALYSIS APPROACH

The project will follow a structured and collaborative Business Analysis approach aligned with IIBA / BABOK standards.

The Business Analyst will:

- Understand business objectives and project scope.

- Identify and analyze stakeholders.

- Gather requirements through interviews, surveys, workshops, and brainstorming.

- Analyze current customer and seller journeys.

- Document business, functional, and non-functional requirements.

- Prioritize requirements using the MoSCoW technique.

- Create user stories and acceptance criteria.

- Validate requirements with stakeholders.

- Maintain requirement traceability via an RTM.

- Support UAT and evaluate whether the solution meets defined business objectives.

# 5. BUSINESS ANALYSIS ACTIVITIES

The estimated Business Analysis effort is 15 hours/week (totaling ~120 BA hours over the 8-week period).

Week 1 – Planning and Monitoring

- Activities:

  - Define Business Analysis approach

  - Confirm project scope

  - Identify stakeholders and prepare stakeholder register

  - Define RACI matrix

  - Select BA tools (Jira, Confluence) and define communication methods

- Expected Outputs:

  - Business Analysis Plan

  - Stakeholder Register

  - RACI Matrix

  - Communication Plan

Weeks 2–3 – Requirements Elicitation

- Activities:

  - Conduct ~10 stakeholder interviews

  - Conduct 100+ customer surveys & 15 seller focus interviews

  - Conduct 3 stakeholder workshops

  - Review existing customer journeys and identify pain points

- Expected Outputs:

  - Interview Notes & Survey Results

  - Workshop Findings

  - Customer Journey Map

  - Initial Requirements List

Week 4 – Requirements Management

- Activities:

  - Categorize requirements

  - Prioritize requirements using MoSCoW

  - Identify requirement dependencies

  - Create Requirements Traceability Matrix (RTM)

  - Review requirements with stakeholders & obtain sign-off

- Expected Outputs:

  - Prioritized Requirements

  - Requirements Traceability Matrix (RTM)

  - Approved Requirements

Weeks 5–6 – Analysis and Solution Design

- Activities:

  - Develop User Stories and Acceptance Criteria

  - Develop Use Cases

  - Create AS-IS and TO-BE process models (BPMN)

  - Develop structural UX wireframe specifications

  - Review proposed solution with stakeholders

- Expected Outputs:

  - User Stories & Acceptance Criteria

  - BPMN Process Maps

  - Wireframe Specifications

Weeks 7–8 – Solution Evaluation

- Activities:

  - Support User Acceptance Testing (UAT)

  - Review UAT feedback & identify defects/gaps

  - Measure defined KPIs against baselines

  - Prepare final Business Analysis Package

  - Document lessons learned

- Expected Outputs:

  - UAT Test Cases & Feedback

  - KPI Evaluation

  - Final BA Package

  - Lessons Learned

# 6. COMMUNICATION PLAN

| Stakeholder | Information | Method | Frequency |
| --- | --- | --- | --- |
| Product Owner | Project status and key decisions | Email + Google Meet | Weekly |
| Development Team | Requirements, user stories, issues | Jira + Slack | Daily |
| Customers | Surveys and feedback | Google Forms | As required |
| Sellers | Requirement validation | Workshop / Zoom | Bi-weekly |
| Marketing Team | Customer insights and project updates | Meeting / Email | Bi-weekly |
| All Stakeholders | Final Business Analysis Package | Confluence | End of project |

Communication Norms

- Stakeholders should respond to important requests within 24 hours, where practical.

- Minutes of Meeting (MoM) should be distributed within 12 hours after important meetings.

- Major requirement changes must be documented before approval.

- Central repository for documentation: Confluence.

# 7. BUSINESS ANALYSIS PACKAGE

The final Business Analysis Package will contain:

- Business Requirements Document (BRD)

- Functional and Non-Functional Requirements (FRS & NFRs)

- Stakeholder Register and RACI Matrix

- AS-IS and TO-BE Process Maps (BPMN)

- User Stories and Acceptance Criteria

- Wireframe Specifications

- Requirements Traceability Matrix (RTM)

- Risk Register

- UAT Test Cases

- Lessons Learned Document

# 8. REQUIREMENTS MANAGEMENT

Requirements will be controlled using the following lifecycle:

Identify → Document → Analyze → Prioritize → Validate → Approve → Trace → Monitor Changes

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| BR-01 | Improve customer retention to 22.5% | High | Approved |
| FR-01 | System should provide personalized product recommendations | High | Under Review |
| FR-02 | Customers complete checkout using saved tokenized payment options | High | Under Review |
| FR-03 | Sellers should be able to view sales and inventory analytics | High | Draft |
| FR-04 | System should support Razorpay / UPI Intent payment flows | High | Draft |

# 9. BUSINESS ANALYSIS TOOLS

| Tool | Purpose |
| --- | --- |
| Jira | Requirement and task tracking |
| Confluence | Project documentation repository |
| Google Forms | Customer & seller surveys |
| Google Meet / Zoom | Interviews and workshops |
| Figma | Wireframe and user-flow visualization |
| BPMN Tool | Business process modelling |
| Excel | Data organization and basic analysis |

# 10. PERFORMANCE METRICS

| Metric | Target |
| --- | --- |
| Requirements Stability Index | Maintain stable requirements after approval |
| Stakeholder Satisfaction | Greater than 4/5 |
| Requirements Traceability | 100% |
| Defect Leakage | Less than 5% |
| Artifact Delivery | 100% on agreed timeline |
| Requirement Approval | All critical requirements approved before development |

Business Target Benchmarks:

- Customer Retention Rate: Baseline = 18% → Target = 22.5% (25% relative increase)

- Monthly Seller Onboarding: Baseline = 50 sellers/month → Target = 70 sellers/month (40% increase)

- Checkout Abandonment: Baseline = 68% → Target = <50%

# 11. RISKS AND MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Requirements are unclear | High | Conduct stakeholder validation and requirement reviews |
| Stakeholders are unavailable | Medium | Schedule meetings in advance and provide alternative feedback methods |
| Scope increases during project | High | Maintain scope baseline and formal change-control process |
| Payment integration / RBI compliance issues | High | Review technical & tokenization requirements with payment partner early |
| Customer survey response is low | Medium | Keep survey short and distribute through multiple channels |
| UAT identifies major gaps | High | Conduct early requirement validation and iterative reviews |
| Budget limitation | Medium | Prioritize requirements using MoSCoW |

# 12. ASSUMPTIONS

- Key stakeholders will be available for interviews and reviews.

- Customer survey responses will be sufficient for requirement validation.

- The existing ShopSphere PWA will be available for analysis.

- Payment integration documentation will be available.

- The development team will participate in technical feasibility reviews.

- The ₹15 lakh budget and 8-week timeline will remain the approved baseline unless formally changed.

# 13. SUCCESS CRITERIA

- Business requirements are clearly documented and approved.

- 100% of approved requirements have traceability in the RTM.

- Stakeholders achieve a satisfaction score above 4/5.

- Critical requirements are validated before development.

- UAT is completed for the agreed scope.

- Required BA artifacts are delivered on schedule.

- The proposed solution supports target retention, onboarding, and checkout conversion metrics.

# 14. CONCLUSION

This Business Analysis Plan provides a structured approach for understanding ShopSphere's business objectives, stakeholder needs, customer experience, and seller requirements.

By following a structured analysis and monitoring process, ShopSphere can create clear alignment between its business objectives and the proposed technology solution.

APPENDIX A – SAMPLE PROJECT REQUIREMENTS

- Personalized Recommendation Engine: System should provide personalized product recommendations based on relevant customer activity, purchase history, and product catalog data.

- Express / Saved-Payment Checkout: The checkout process should allow returning customers to complete orders using tokenized saved cards or 1-tap UPI Intent flows, eliminating redundant address/payment steps while maintaining RBI 2FA compliance.

- Seller Analytics Dashboard: The dashboard should allow sellers to view real-time sales, inventory levels, order returns, and performance indicators.

APPENDIX B – DOCUMENT CONTROL

| Version | Date | Prepared By | Description |
| --- | --- | --- | --- |
| 1.0 | October 2026 | Tanu Panwar | Updated Business Analysis Plan with revised formatting, baselines, and compliance scope. |